# BizMart - Project Master Tracker

## Project Information

### Project Name

BizMart - Business Valuation & Acquisition Marketplace

### Project Type

Startup MVP

### Goal

A platform where business owners can list companies for acquisition or investment, and buyers/investors can discover and connect with them.

### MVP Scope

- Authentication & Authorization

- Seller Profile

- Company Management

- Financial Information

- Business Valuation

- Business Listing

- Buyer Profile

- Interest Management

- Basic Matching Engine

- Admin Dashboard

# Technology Stack

## Backend

- Java 21

- Spring Boot

- Spring Security

- JWT

- Spring Data JPA

- Hibernate

- MySQL

- Maven

## Frontend

- React

- Bootstrap 5

- Axios

## Tools

- STS

- MySQL Workbench

- Postman

- VS Code

# Architecture Decisions

## Decision 001

Use JWT Authentication instead of Session Authentication.

Reason: Industry standard and React-friendly.

Status: Approved

## Decision 002

Use React Frontend and Spring Boot REST APIs.

Reason: Portfolio and industry relevance.

Status: Approved

# Database Tables

## Planned

- users

- roles

- companies

- company_financials

- valuations

- listings

- buyer_profiles

- interests

# Milestone Tracking

## Milestone 0 - Project Setup

Status: IN PROGRESS

Tasks:

- Create Spring Boot Project

- Configure MySQL

- Verify Application Startup

- Create Base Package Structure

Notes:

None

## Milestone 1 - Authentication

Status: NOT STARTED

Tasks:

- User Entity

- Role Enum

- Registration API

- Login API

- JWT Generation

- JWT Validation

- Spring Security Configuration

## Milestone 2 - Seller Module

Status: NOT STARTED

Tasks:

- Company Entity

- Company CRUD

- Seller Dashboard API

## Milestone 3 - Financial Module

Status: NOT STARTED

Tasks:

- Financial Entity

- Financial CRUD

- Valuation Engine

## Milestone 4 - Listing Module

Status: NOT STARTED

Tasks:

- Listing Entity

- Listing CRUD

- Search API

## Milestone 5 - Buyer Module

Status: NOT STARTED

Tasks:

- Buyer Profile

- Interest API

- Matching Engine

## Milestone 6 - React Frontend

Status: NOT STARTED

Tasks:

- Login Page

- Registration Page

- Dashboard

- Company Form

- Listings Page

# Completed APIs

None

# Pending APIs

To be updated

# Known Issues

None

# Current Status

Current Milestone: Milestone 0

Current Task: Create Spring Boot Project

Next Task: Configure MySQL Connection

Last Updated: 2026-06-02